# SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 2 July 2018 (Week 10)

Product Owner: Keith

Scrum Master: Surendra

Team: Ali, Chenlei

# Evaluation (Plan to do)

**Chenlei:**

Try to connect event page with the company. So the page will just show the events of the log in company. Also can be edit and delete.

**Keith:**

Going to do the Company\_Comment this week where a Company will be able to add a comment under the Event or resource.

**Ali:**

Going to work on events view page where all events will be extracted from the database.

**Surendra:**

I have done all the page which I needed for this project so I am going to fix the pages and run without any error.

# Product Backlog

These are the following tasks that need to be completed this week:

* Admin\_Approve – Sprint 2 of 3 (Chenlei)
* Admin\_Add - Sprint 1 of 2 (Ali)
* Company\_Commeny – Sprint 1 of 2 (Keith)
* Customer-Save – Sprint 4 of 4 (Surendra)

# Selection Phase

The group is selecting Admin\_Approve so that the Admin will have to approve all resources such as events and comments are not spam and are valid.

The group is choosing Admin\_Add, so the current Admin can add another Admin to manage the site.

Company\_Comment was chosen so the company would be able to add comments under the likes of events.

The group is choosing Customer-Save, as this will save events in a personalised area for the Customer.

# Evaluation (What was actually done)

**Chenlei:**

The page can add and show events of the log in company. Also the page can delete the event. But the edit event is still not working properly.

**Keith:**

On Monday, I learned that Surendra was working on the Company and Customer comments, so I assisted Chenlei with the company adding events.  
  
On Thursday, Chenlei was having a bad day and didn’t agree with the changes I made, so I reverted them and let Chenlei do it her own way. On Monday, I assisted Ali is linking the search to external sites as agreed in the original concept of the Project. As of Friday, this is not implemented.

Also fixed the header so that any edits to the header would be on one page, and not on all pages.

**Ali:**

I have completed the search page and now nearly done the event view page to show all the events to the user to select and view details.

**Surendra:**

I fixed the event page and now working with the cookie and I am still working in the comment page so there will be different comment page for all the uses.