# SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 9 July 2018 (Week 11)

Product Owner: Ali

Scrum Master: Keith

Team Members: Surendra & Chenlei

# Evaluation (Plan to do)

**Chenlei:**

As Surendra has done the Admin Approve. I am working on making the edit page working completely and change the style and format of the page as it will suitable of the style of website.

**Keith:**

With the comment sections already done by Surendra, I am going to work on the style of the site and help other in the team, as required.

**Ali:**

As search section is complete, going to put the header and footer in this page. Also going to add one or two more dropdown selectable search button. Also creating a search event page where all the events can be seen and the adding a button to them to view them in details. Also connecting Surendra’s Event detail page to a button on all the events in search events page.

**Surendra:**

# Product Backlog

These are the following tasks that need to be completed this week:

* Admin\_Approve – Sprint 3 of 3 (Chenlei)
* Admin\_Add - Sprint 2 of 2 (Ali)
* Company\_Commeny – Sprint 2 of 2 (Keith)
* Customer\_Comment – Sprint 1 of 2 (Surendra)

# Selection Phase

The group is selecting Admin\_Approve so that the Admin will have to approve all resources such as events and comments are not spam and are valid.

The group is choosing Admin\_Add, so the current Admin can add another Admin to manage the site.

Company\_Comment was chosen so the company would be able to add comments under the likes of events.

Customer\_Comment was chosen so the customer would be able to comment under the likes of an event.

# Evaluation (What was actually done)

**Chenlei:**

The edit page is working perfect with the help of Keith. And when submit it can redirect to the show Event page

And the show Event page is showing event paginated, and auto generate the page number.

The style and format has all been changed which is suitable of the website.

Everything is done.

**Keith:**

**Ali:**

Search and event search page is done but not as expected because can’t fix the code to search the company in search bar where we can see a specific company with all of its events. I have a little error in the header because some of the options in header are not working properly as expected. I also connected the Surendra’s event details page to my event search page. Event search is working perfectly with same error in header as in the main search page. I will fix it today.

**Surendra:**