# SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 9 July 2018 (Week 11)

Product Owner: Ali

Scrum Master: Keith

Team Members: Surendra & Chenlei

# Evaluation (Plan to do)

**Chenlei:**

As Surendra has done the Admin Approve. I am working on making the edit page working completely and change the style and format of the page as it will suitable of the style of website.

**Keith:**

With the comment sections already done by Surendra, I am going to work on the style of the site and help other in the team, as required.

**Ali:**

**Surendra:**

I have done the all parts so this week I am going to fixed the pages and work like a website and fixing the style of the website.

# Product Backlog

These are the following tasks that need to be completed this week:

* Admin\_Approve – Sprint 3 of 3 (Chenlei)
* Admin\_Add - Sprint 2 of 2 (Ali)
* Company\_Commeny – Sprint 2 of 2 (Keith)
* Customer\_Comment – Sprint 1 of 2 (Surendra)

# Selection Phase

The group is selecting Admin\_Approve so that the Admin will have to approve all resources such as events and comments are not spam and are valid.

The group is choosing Admin\_Add, so the current Admin can add another Admin to manage the site.

Company\_Comment was chosen so the company would be able to add comments under the likes of events.

Customer\_Comment was chosen so the customer would be able to comment under the likes of an event.

# Evaluation (What was actually done)

**Chenlei:**

The edit page is working perfect with the help of Keith. And when submit it can redirect to the show Event page

And the show Event page is showing event paginated, and auto generate the page number.

The style and format has all been changed which is suitable of the website.

Everything is done.

**Keith:**

**Ali:**

**Surendra:**

The task was completed and need more hour to spend on the style of the page as well as fixing the problem.