# SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 9 July 2018 (Week 11)

Product Owner: Ali

Scrum Master: Keith

Team Members: Surendra & Chenlei

# Evaluation (Plan to do)

**Chenlei:**

As Surendra has done the Admin Approve. I am working on making the edit page working completely and change the style and format of the page as it will suitable of the style of website.

**Keith:**

With the comment sections already done by Surendra, I am going to work on the style of the site and help others in the team, as required.

**Ali:**

**Surendra:**

# Product Backlog

These are the following tasks that need to be completed this week:

* Admin\_Approve – Sprint 3 of 3 (Chenlei)
* Admin\_Add - Sprint 2 of 2 (Ali)
* Company\_Commeny – Sprint 2 of 2 (Keith)
* Customer\_Comment – Sprint 1 of 2 (Surendra)

# Selection Phase

The group is selecting Admin\_Approve so that the Admin will have to approve all resources such as events and comments are not spam and are valid.

The group is choosing Admin\_Add, so the current Admin can add another Admin to manage the site.

Company\_Comment was chosen so the company would be able to add comments under the likes of events.

Customer\_Comment was chosen so the customer would be able to comment under the likes of an event.

# Evaluation (What was actually done)

**Chenlei:**

The edit page is working perfect with the help of Keith. And when submit it can redirect to the show Event page

And the show Event page is showing event paginated, and auto generate the page number.

The style and format has all been changed which is suitable of the website.

Everything is done.

**Keith:**

Worked on styling the website colours and style to make it uniform with consolations with the group of what they agreed with. For example, the site is for older people, so a purple would be a relaxing colour. The background event is of a formal event’s table area that suits the site. It was important to ensure that everything was clear to the user. Hit a snag with CSS and the forms. For some reason it was reversing the text (label) and where the user would enter data (field). It showed the field first for some reason. Was not able to isolate this in the CSS code, so I created a table in the forms instead to correct this. Helped Chenlei with her Events pages too.

Also did some general tidying up with my pages and added extensive comments to ensure anyone would be able, not necessarily to understand the code, but to understand what a section of coding was doing.

**Ali:**

**Surendra:**