SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 21 May 2018 (Week 4)

Product Owner: Surendra

Scrum Master: Chenlei

# Start of week:

# Evaluation

From Week 1 to Week 3, the group created the Product Overview and the Requirements Specifications.

# Product Backlog

These are the following tasks that need to be completed this week:

* Customer-Search – Sprint 1 of 5
* Company-Add - Sprint 1 of 3
* User-Reg/Login – Sprint 1 of 3
* Admin-Main – Sprint 1 of 2

# Selection Phase

The group is choosing Customer-Search because this is the basic premise and foundations of the project.

The group is choosing Company-Add because without this, there would be no way for information, resources, etc. to be applied on the product, and there would be no purpose to the product

The group is selecting User-Reg/Login to allow access to the websites and to have the purpose of a personalized area for the User (whether Company or Customer)

The group is choosing Admin-Main to control the website, to ensure redundancy isn’t an issue. There could be a possibility for the Admin to create backups as well. This is not currently as aspect of this Sprint though.

# End of week – Who did what and Progression:

**Chenlei:** Wasn’t familiar with Cloud 9. Created account and tested small bit of code to see how it all worked. Tried using phpMyAdmin but having issues. Created form and PHP coding. Tried to connect them together, currently not working. Will consult with team on Monday to discuss resolution.

**Keith:** Used Cloud 9 before. Jumped straight in. Created Customer registration in User-Reg-Login. Created MySQL database, a form and Form validation to avoid SQL injections. Created error page. Linked PHP to form. Thought it would be a good idea to have email verification. Created a create\_password.php page where the link in the email would go. Have started on it.

**Ali:** \*Nothing provided. Not in class Thursday and Friday\*

**Surendra:** [input your section here]