SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 11 June 2018 (Week 7)

Product Owner: Ali

Scrum Master: Keith

Team: Chenlei, Surendra

# Evaluation (Plan to do)

**Chenlei:**

**Keith:**

I am a bit behind on finishing last week’s User-Register/Login because of the mid-point presentation, so I will have that completed by Wednesday and then I will begin working on the User-Edit\_Account for this week.

**Ali:**

**Surendra:**

# Product Backlog

These are the following tasks that need to be completed this week:

* Customer-Search – Sprint 4 of 5 (Ali)
* Company-Edit - Sprint 1 of 2 (Chenlei)
* User-Edit-Account – Sprint 1 of 2 (Keith)
* Customer-Save – Sprint 2 of 4 (Surendra)

# Selection Phase

The group is choosing Customer-Search because this is the basic premise and foundations of the project.

The group is choosing Company-Edit so that the companies can edit their information on their account.

The group is selecting User-Edit-Account (Customer-Edit) to allow the user (i.e. the customer) to edit their details on their account

The group is choosing Customer-Save, as this will save events in a personalised area for the Customer.

# Evaluation (What was actually done)

**Chenlei:**

**Keith:**

**Ali:**

**Surendra:**