SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 18 June 2018 (Week 8)

Product Owner: Surendra

Scrum Master: Chenlei

Team: Ali, Keith

# Evaluation (Plan to do)

**Chenlei:**

Working on page for companies to edit or delete the event that they already posted. And the data which have been edited will show on the page as well.

**Keith:**

I am still working on the User-Edit account. This is where a user, whether a Company or Customer will be able to edit their details. Taking from what was completed last week, I am working towards creating a profile page for the user where they can view and edit their details.

**Ali:**

I am trying to create a box in the page where the search information can be shown. I am gonna start working on the styles and bootstrap for a better view of search bar and full page.

**Surendra:**

I am still working in the event save for the customer page. I am trying to get the data from the company event table and combine with customer to get the new generate the new data and that table to be shown to both customer and admin.

# Product Backlog

These are the following tasks that need to be completed this week:

* Customer-Search – Sprint 5 of 5 (Ali)
* Company-Edit - Sprint 2 of 2 (Chenlei)
* User-Edit-Account – Sprint 2 of 2 (Keith)
* Customer-Save – Sprint 3 of 4 (Surendra)

# Selection Phase

The group is choosing Customer-Search because this is the basic premise and foundations of the project.

The group is choosing Company-Edit so the company can edit an event, or something they previously added

The group is selecting User-Edit-Account (Customer-Edit) to allow the user (i.e. the customer) to edit their details on their account

The group is choosing Customer-Save, as this will save events in a personalised area for the Customer.

# Evaluation (What was actually done)

**Chenlei:**

I have been doing the Edit\_Event but it is still not working. The data has been changed partly and the content of a textarea is not showing on the Edit\_Event page, while the other page is showing. I am not doing the Delete\_Event yet, so I and working beyond the schedule. I will keep doing the Edit and Delete event for the next week.

**Keith:**

Added a header to the Account pages. Consulted will group to ensure that this would be used throughout the website. Worked on ensuring the header would say “Hello User” or display a Login button for when a user is not logged in. The user information is gathered from a cookie named “user” where its value is the user’s email address and then a query to the database is done to obtain the user’s name. The cookie is set when the user logs in and it deleted when the user signs out.

Also worked on the edit Customer (details) and edit Company, as well as working on a change password page for each user.

**Ali:**

…

**Surendra:**

…