SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 18 June 2018 (Week 8)

Product Owner: Surendra

Scrum Master: Chenlei

Team: Ali, Keith

# Evaluation (Plan to do)

**Chenlei:**

Working on page for companies to edit or delete the event that they already posted. And the data which have been edited will show on the page as well.

**Keith:**

I am still working on the User-Edit account. This is where a user, whether a Company or Customer will be able to edit their details. Taking from what was completed last week, I am working towards creating a profile page for the user where they can view and edit their details.

**Ali:**

I am trying to create a box in the page where the search information can be shown. I am gonna start working on the styles and bootstrap for a better view of search bar and full page.

**Surendra:**

I am still working in the event save for the customer page. I am trying to get the data from the company event table and combine with customer to get the new generate the new data and that table to be shown to both customer and admin.

# Product Backlog

These are the following tasks that need to be completed this week:

* Customer-Search – Sprint 5 of 5 (Ali)
* Company-Edit - Sprint 2 of 2 (Chenlei)
* User-Edit-Account – Sprint 2 of 2 (Keith)
* Customer-Save – Sprint 3 of 4 (Surendra)

# Selection Phase

The group is choosing Customer-Search because this is the basic premise and foundations of the project.

The group is choosing Company-Edit so the company can edit an event, or something they previously added

The group is selecting User-Edit-Account (Customer-Edit) to allow the user (i.e. the customer) to edit their details on their account

The group is choosing Customer-Save, as this will save events in a personalised area for the Customer.

# Evaluation (What was actually done)

**Chenlei:**

I have been done the edit event but it is still not working properly. The data as been changed partly and the content of textarea is not showing on the edit page while the other is showing. And I am not doing the delete event yet so I am king of over the schedule. Will keep doing the edit and delete event for next week, hope it is gonna working.

**Keith:**

…

**Ali:**

Completeting the last part of search page, using bootstrap and ad also going to complete a div box to show all the search results.

…

**Surendra:**

…