SPRINT CYCLE

Group Name: Group A

Group Members:

* Chaman Ali 15016005
* Chenlei Jie 01318877
* Keith Feeney 15015556
* Surendra Dura 15007669

Date of Cycle: 25 June 2018 (Week 9)

Product Owner: Chenlei

Scrum Master: Ali

Team: Surendra, Keith

# Evaluation (Plan to do)

**Chenlei:**

From last week, I am already done the company delete event partly. So I will do it properly for this week and will try to connect with the other page.

**Keith:**

I am working on the Admin\_Delete, where Admins will be able to delete user accounts.

**Ali:**

I am working on admin approve section.

Working on search page to improve and to connect to other databases on web servers

**Surendra:**

I do same customer add to the event page and I will connect my previous file to others page.

# Product Backlog

These are the following tasks that need to be completed this week:

* Admin\_Approve – Sprint 1 of 2 (Ali)
* Company\_Delete - Sprint 1 of 1 (Chenlei)
* Admin\_Delete – Sprint 1 of 1 (Keith)
* Customer-Save – Sprint 4 of 4 (Surendra)

# Selection Phase

The group is choosing Admin\_Approve as this will allow the admin to approve the likes of events or resource provided by partners.

The group is choosing Compnay\_Delete as this will allow a Company to delete an event or resource.

The group is choosing Admin\_Delete to allow the Admin to delete accounts, i.e. for the likes of spam accounts, old accounts, or if requested to do so by the user.

The group is choosing Customer-Save, as this will save events in a personalised area for the Customer.

# Evaluation (What was actually done)

**Chenlei:**

..

**Keith:**

I ran into difficulty when I realised there was no area for the Admins whatsoever, so I had to create this. I created this in the Accounts folder.

I worked on the Admin accounts section of the website. The Admin will not be able to sign up or login via the site, as the admin will do these from outside the system. I’ve created a button on the main index page to mimic this, but if the website was being released to the public, this button would not be there.   
  
I also worked on the admin pages that allow the admin to edit and delete a user’s account. I’ve also ensured that another user (i.e. a Company or Customer) cannot view the admin pages. They will be redirected to the main index page if they try to do so.

**Ali:**

Working on Admin approve and customer search. Trying to finish it as soon as possible while improving customer search

**Surendra:**

..