# User Stories

# Group A

Chaman Ali 15016005

Surendra Dura 15007669

Keith Feeney 15015556

Chenlei Jie 01318877

1. Worked Done
2. Working on Progress
3. Worked have to do

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | As a/As | I want to… | so that… | Priority (14) | Time to complete |
| User-Login | Customer,  Company | Be able to login | I would have access to personalised information | 3 | 3 days |
| User-Register | Customer,  Company | Be able to register my details | I would have access to personalised information, such as previous order or previous bookings |
| User-Edit-account | Customer,  Company | Be able to edit my information | My details are correct and up to date | 7 | 2 days |
| Customer-Search | Customer | Search for resources/bookings | I can get the most relevant information for my needs. | 1 | 5 days |
| Customer-Save | Customer | Be able to save or book | I can look back on things I’ve saved or when I booked an event (to progress on website) | 5 | 5 days |
| Customer-Comment | Customer | Be able to add or rate comments on resources | I can evaluate my experience and give other people feedback | 12 | 2 days |
| Company-Add | Company | add resources/booking | The information from my site is shown to the Customer | 2 | 3 days |
| Company-Edit-Resource | Company | Edit a resource/booking | My resource/booking is up to date and displays the correct information | 6 | 2 days |
| Company-Delete | Company | Delete a resource/booking | The resource or booking that may have expired (etc.) is not currently available. | 9 | 1 day |
| Company-Comment | Company | Be able to add comments | I can reply to customer’s comments | 13 | 2 days |
| Admin-Main | Admin | Maintain the website | The user can have the best experience and to keep the website running (DNS issues, PHP errors, etc.) | 4 | 2 days |
| Admin-Delete | Admin | Delete accounts | Old accounts are deleted or accounts that are in violation of the terms and conditions | 10 | 1 day |
| Admin-Add | Admin | Create account for another admin | Other admins could be in control on the website. | 11 | 2 days |
| Admin-Approve | Admin | Approve what is posted to the website | Resources, bookings or comments are not spam/scam or harmful to the website. | 8 | 3 days |

RED = May not use